### Name: Ajayi Oluwapelumi
Matriculation Number: AUL/CMP/22/013

### i. The Importance of the Project Sponsor's Sign-off

The sponsor's formal sign-off is the ultimate finish line for a project. It is crucial for several operational and strategic reasons:

- Formal Acceptance: It provides documented proof that the sponsor agrees the project deliverables meet the originally defined scope, quality, and business requirements.

- Transfer of Ownership: Sign-off officially transitions the project's output from the development team to the operational team or the end-user.

- Release of Resources: Once signed off, the project manager can officially disband the project team, allowing personnel, budget, and equipment to be reassigned to new initiatives.

- Prevention of Scope Creep: Without a hard stop via a signature, stakeholders might continue to request "just one more feature" or minor tweaks, draining resources and preventing true project completion.

### ii. Problems Arising from Unclosed Contracts

Failing to formally close contracts with external vendors, suppliers, or contractors can lead to significant administrative and financial headaches:

- Financial Liabilities: Open contracts can result in ongoing, unauthorized billing. The organization might be legally obligated to pay for services or subscriptions they are no longer actively using.

- Legal Risks and Disputes: If deliverables or warranties are not formally verified and closed, it leaves the door open for future litigation regarding incomplete work, unfulfilled terms, or damages.

- Delayed Final Payments: Vendors cannot receive their final retention payments until formal closure occurs, which can damage professional relationships and the organization's reputation.

- Audit Failures: Incomplete procurement records can lead to compliance issues during internal or external financial audits.

### iii. The Importance of Archiving Project Documents

Archiving is the process of securely storing all project documentation. It is not just administrative housekeeping; it serves as a critical organizational asset:

- Historical Reference: Archived documents provide an organizational memory. If a similar project is launched in the future, project managers can review past plans, budgets, and schedules to avoid starting from scratch.

- Legal and Regulatory Protection: In the event of a lawsuit, dispute, or audit months or years after the project ends, archived documents serve as the definitive proof of what was agreed upon, what was built, and how funds were spent.

- Post-Implementation Reviews: If a product fails or underperforms in the operational phase, teams can consult the archives to retrace the technical decisions and design specifications.

### iv. How Lessons Learned Improve Future Projects

The Lessons Learned process involves evaluating what went right, what went wrong, and what could be done differently. This continuous improvement cycle is vital:

- Risk Mitigation: By documenting past failures (e.g., a vendor consistently missing deadlines or a specific technology causing delays), future project managers can identify and plan for these risks earlier in their own projects.

- Enhanced Estimation: Reviewing discrepancies between the planned budget/schedule and the actual outcomes helps organizations create much more accurate forecasts for future work.

- Process Optimization: It highlights inefficiencies in company procedures. If a specific approval process delayed the project by three weeks, the organization can refine that process for the next team.

- Replicating Success: It is not just about mistakes. Documenting successful shortcuts, effective team structures, or excellent tools ensures that best practices are shared across the company.

### v. Key Documents to Archive After Completion

A comprehensive project archive should contain the entire lifecycle of the project. Key documents include:

- Project Charter & Scope Statement: The foundational documents that outline the original goals, objectives, and boundaries of the project.

- Project Management Plan: The comprehensive document detailing how the project was to be executed, monitored, and controlled.

- Financial Records: All budgets, expense reports, invoices, and final cost baselines.

- Risk and Issue Logs: Registers detailing the problems the team encountered and how they were mitigated.

- Procurement and Contract Documents: All vendor agreements, statements of work (SOW), and proof of final payments.

- Formal Acceptance Documents: The final sign-off sheets from the sponsor and key stakeholders.

- Lessons Learned Register: The compiled document of team feedback, successes, and failures.